# Week 10: Phase 1-2 Review & Assessment

## Cambridge TECHNICALS Level 3 Engineering

## Unit 24: Project Management for Engineers

Session Date: 19 November 2025
Duration: 90 minutes Learning Outcomes: LO1 (Understanding Project Stages) & LO2 (PM Roles and Skills)
Session Type: Assessment and Review

## Table of Contents

| 1 | Introduction and Objectives | 5 minutes | LO1-2 |

| 2 | LO1 Comprehensive Review: Project Stages | 20 minutes | LO1.1-1.4 |

| 3 | LO2 Comprehensive Review: Roles & Skills | 20 minutes | LO2.1-2.2 |

| 4 | Examination Technique and Strategy | 10 minutes | LO1-2 |

| 5 | Conclusion and Key Takeaways | 5 minutes | LO1-2 |

## 1. Introduction and Objectives (5 minutes)

### Session Overview

This session represents a critical milestone in the Unit 24 learning journey. Having completed the first two phases covering project stages and project management roles, learners now consolidate their understanding through comprehensive review and assessment.

### Session Objectives

By the end of this session, learners will be able to:

- Demonstrate comprehensive understanding of all four project management stages and their sequential nature

- Articulate the roles, responsibilities and interrelationships within project management structures

- Evaluate and apply essential project management skills across various engineering contexts

- Respond effectively to exam-style questions using appropriate terminology and structured approaches

- Identify personal knowledge gaps and develop targeted revision strategies

## 2. LO1 Comprehensive Review: Understanding Project Stages (20 minutes)

### 2.1 The Sequential Nature of Project Management

Project management in engineering contexts follows a structured, sequential approach comprising four distinct yet interconnected stages. Burke (2013) emphasises that the success of engineering projects depends fundamentally upon rigorous adherence to this staged methodology, as each phase builds upon the foundations established in the previous stage.

The four stages operate consecutively:

STAGE 1          STAGE 2          STAGE 3              STAGE 4
[INITIATION] --> [PLANNING] --> [IMPLEMENTATION] --> [CLOSURE]
     |               |                |                   |
  Define the     Design the       Execute the         Complete &
  project        approach         project             evaluate

### 2.2 Stage 1: Project Initiation (LO1.1)

Project initiation establishes the fundamental parameters within which the project will operate. Kerzner (2017) identifies this stage as having the highest impact on ultimate project success, as decisions made during initiation constrain all subsequent activities.

#### Key Components of Initiation

Project Proposal

The project proposal articulates three critical elements. The purpose defines why the project exists and what organisational need it addresses. The aims specify what the project intends to achieve in broad terms. The scope delineates clear boundaries, identifying what falls within and outside project parameters. Finally, deliverables represent the tangible outputs that will demonstrate project completion (Project Management Institute, 2017).

Feasibility Study

Feasibility assessment determines project viability through systematic analysis. Cost analysis quantifies all anticipated expenditures across the project lifecycle. Justification demonstrates how project benefits outweigh costs and risks, typically expressed through return on investment (ROI) calculations or cost-benefit analysis. Turner (2014) notes that inadequate feasibility analysis represents a primary cause of engineering project failures.

Project Controls

Three interrelated constraints govern project delivery, commonly termed the iron triangle. Time strategies establish scheduling frameworks and milestone achievement. Cost controls implement budget management and expenditure tracking. Quality strategies ensure deliverables meet specified standards and fitness-for-purpose requirements. These three elements exist in constant tension, as improving one typically requires compromising another (Atkinson, 1999).

Communication Strategy

Effective communication underpins project success across all stages. The communication strategy specifies reporting structures, information sharing protocols, stakeholder engagement approaches and escalation procedures. Müller and Turner (2007) demonstrate direct correlation between communication quality and project outcomes in engineering contexts.

### 2.3 Stage 2: Project Planning (LO1.2)

Project planning translates initiation concepts into actionable frameworks. The Planning stage generates comprehensive documentation that guides project execution. Meredith and Mantel (2012) identify planning as the most time-intensive stage, typically consuming 20-30% of total project effort.

#### The Eight Elements of Project Planning

Outline Plan

The outline plan expands upon initiation documentation to provide comprehensive project definition. SMART objectives transform broad aims into specific, measurable, agreed, realistic and time-specific targets. Constraints identify limitations on project delivery, including regulatory, technical, financial and temporal restrictions. The outline plan establishes targets against which project performance will be measured (Doran, 1981).

Resource Plan

Resource planning identifies, quantifies and schedules all inputs required for project delivery. Physical resources include facilities, equipment, tools, materials and consumables. Technological resources encompass hardware, software, networks and technical infrastructure. Human resources specify personnel requirements, including skills, quantities, timing and duration. The resource plan addresses what resources are needed, where they must be located, when they are required and how they will be procured (Lock, 2017).

Financial Plan

Financial planning translates resource requirements into monetary terms. Budget spend profiles distribute anticipated expenditure across the project timeline. Costing calculates unit and total costs for all project activities and deliverables. Pricing determines the total project cost and revenue implications. Sources of finance identify funding mechanisms, whether internal reserves, external borrowing, or mixed approaches, considering short, medium and long-term financing options and debt-equity ratios (Brigham and Ehrhardt, 2016).

Quality Plan

Quality planning establishes standards and verification mechanisms. Quality targets specify measurable criteria that deliverables must achieve. Quality control methods describe inspection, testing and validation procedures that ensure targets are met. The quality plan implements prevention-focused approaches rather than detection-focused methodologies, aligning with total quality management principles (Juran and De Feo, 2010).

Stakeholder Analysis

Stakeholder analysis identifies all parties with interest in or influence over project outcomes. The power-interest matrix classifies stakeholders along two dimensions. Low power, low interest stakeholders require monitoring. High interest, low power stakeholders need regular information. Low interest, high power stakeholders must be kept satisfied. High interest, high power stakeholders demand close, active management (Mendelow, 1991).

POWER-INTEREST MATRIX

High Power  |  KEEP SATISFIED  |  MANAGE CLOSELY  |
            |                  |                   |
            |  (e.g. Senior    |  (e.g. Project    |
            |   Management)    |   Sponsor)        |
            |__________________|___________________|
            |                  |                   |
Low Power   |  MONITOR         |  KEEP INFORMED    |
            |                  |                   |
            |  (e.g. General   |  (e.g. Project    |
            |   Staff)         |   Team)           |
            |__________________|___________________|
              Low Interest        High Interest

Risk Analysis

Risk analysis systematically identifies potential threats to project success. Each risk requires identification of its nature, assessment of severity (impact magnitude), evaluation of likelihood (probability of occurrence) and assignment to risk owners responsible for mitigation. Risks differ from hazards; risks represent uncertain future events whilst hazards represent existing dangerous conditions (Hillson and Murray-Webster, 2017).

Contingency Plan

Contingency planning allocates additional time and budget to address potential risks. Contingencies specifically address resource-related uncertainties in physical resources (equipment failure, supply disruption), technological resources (software bugs, technical obsolescence) and human resources (staff turnover, skills gaps). Chapman and Ward (2003) recommend contingencies of 10-20% for engineering projects of moderate complexity.

Project Schedule

The project schedule sequences all activities, identifies dependencies and allocates timeframes. The schedule specifies which activities must be completed, in what order, with what duration and what resources. Scheduling tools including Gantt charts and critical path analysis provide visual representation and analytical capability (Harrison and Lock, 2017).

### 2.4 Stage 3: Project Implementation (LO1.3)

Implementation transforms plans into reality through execution, monitoring and control activities. Nicholas and Steyn (2017) identify implementation as the highest-risk stage, where theoretical planning confronts practical reality.

#### Implementation Components

Execution

Execution mobilises resources, assigns tasks and commences project activities according to the schedule. Issue logs document problems, obstacles and deviations as they arise, recording nature, severity, responsibility and resolution. Reporting maintains stakeholder awareness through regular status updates aligned with the communication strategy (Kerzner, 2017).

Monitoring

Monitoring compares actual performance against the project schedule through variance analysis. Time variance identifies schedule deviations (ahead or behind plan). Cost variance quantifies budget overruns or underspends. Quality variance assesses deliverable conformance to specifications. Earned Value Management provides integrated analysis across all three constraint dimensions (Fleming and Koppelman, 2016).

Control

Control implements corrective actions when monitoring reveals deviations. Change control procedures evaluate, approve or reject proposed modifications to scope, schedule or budget. Corrective actions address identified problems. Proactive adjustments anticipate future issues. Reactive adjustments respond to emerged problems. The project board or steering committee typically holds authority for major control decisions (Turner, 2014).

### 2.5 Stage 4: Project Closure (LO1.4)

Project closure formally concludes project activities and transitions deliverables to operational status. Despite its importance, closure is frequently neglected in engineering projects, resulting in lost learning opportunities and unclear accountability (Kloppenborg, 2014).

#### Closure Activities

Final Acceptance

Final acceptance requires formal confirmation from relevant stakeholders that project deliverables meet specifications and satisfy requirements. Acceptance criteria established during initiation and planning stages provide the evaluation framework. Without formal acceptance, projects lack clear completion point and may experience scope creep or indefinite duration (Project Management Institute, 2017).

Final Project Report

The final report documents project performance across all dimensions. The report compares planned versus actual outcomes for time, cost, quality and scope. It identifies successes and failures, analyses causes of deviations and evaluates overall project performance against objectives. Distribution to relevant stakeholders ensures organisational awareness and accountability (Meredith and Mantel, 2012).

Stakeholder Feedback

Feedback collection gathers stakeholder perspectives on project management quality and deliverable satisfaction. Both objective measures (completion metrics) and subjective assessments (satisfaction surveys, interviews) contribute to comprehensive evaluation. Stakeholder feedback informs final project assessment and identifies areas for improvement (Müller and Turner, 2007).

Lessons Learned

Lessons learned capture project knowledge for organisational benefit. Strengths identify practices that worked well and should be replicated. Weaknesses highlight problems that should be avoided or mitigated in future projects. Areas for improvement suggest enhancements to methodologies, tools or skills. Lessons learned should be documented, disseminated and incorporated into organisational knowledge management systems (Schindler and Eppler, 2003).

## 3. LO2 Comprehensive Review: Project Management Roles and Skills (20 minutes)

### 3.1 Project Management Roles (LO2.1)

Engineering projects require coordinated effort across multiple organisational roles. Role clarity prevents duplication, gaps and confusion whilst ensuring accountability (Belbin, 2010).

#### Key Project Roles

Project Sponsor

The project sponsor provides executive-level authority and strategic direction. Sponsors secure funding, remove organisational obstacles, make high-level decisions and champion the project to senior management. The sponsor typically sits outside the project team but maintains close involvement in critical decisions (Kloppenborg, 2014).

Project Board/Steering Committee

The project board provides governance oversight, typically comprising senior managers from affected departments plus the project sponsor. The board reviews progress, approves major changes, resolves resource conflicts and ensures alignment with organisational strategy. Board meetings occur at defined intervals, usually monthly or at major milestones (Turner, 2014).

Project Manager

The project manager holds operational responsibility for day-to-day project delivery. Responsibilities include planning, scheduling, resource allocation, team coordination, stakeholder communication, risk management, problem-solving and reporting. The project manager balances competing demands of time, cost and quality whilst maintaining team motivation and stakeholder satisfaction. Crawford (2005) identifies project manager competence as the strongest predictor of project success in engineering contexts.

Project Team Leaders

In larger projects, team leaders supervise specialist work packages or sub-teams. Team leaders translate project manager directives into specific task assignments, monitor team member performance, resolve operational issues and report progress. Team leaders require both technical expertise in their specialisation and interpersonal skills for team management (Thamhain, 2013).

Project Team Members

Team members execute assigned tasks according to specifications and schedules. Responsibilities include task completion, quality assurance, problem reporting, collaboration with colleagues and compliance with project procedures. Effective team members demonstrate technical competence, reliability, communication skills and commitment to project success (Belbin, 2010).

End User/Customer

End users represent the parties who will ultimately utilise project deliverables. Their involvement ensures deliverables meet actual needs rather than assumed requirements. Users contribute to requirements definition, provide feedback during development and validate final deliverables (Kerzner, 2017).

Other Stakeholders

Consultants provide specialist expertise not available within the organisation. Contractors deliver specific work packages under defined terms. Suppliers provide materials, equipment or services. Regulators ensure compliance with legal and safety requirements. Each stakeholder category requires tailored management approaches (Project Management Institute, 2017).

PROJECT ORGANISATION STRUCTURE

         [PROJECT SPONSOR]
                |
                |
        [PROJECT BOARD]
                |
                |
        [PROJECT MANAGER]
                |
     ___________|___________
    |           |           |
[TEAM      [TEAM       [TEAM
 LEADER]    LEADER]     LEADER]
    |           |           |
[MEMBERS]   [MEMBERS]   [MEMBERS]

External Relationships:
- End Users/Customers
- Consultants
- Contractors  
- Suppliers
- Regulators

### 3.2 Essential Project Management Skills (LO2.2)

Effective project management requires diverse capabilities spanning technical, interpersonal and cognitive domains. Müller and Turner (2007) demonstrate that project manager skills contribute more to project success than methodological factors in engineering contexts.

#### Core Project Management Skills

Planning

Planning encompasses scheduling activities, assigning responsibilities and adjusting plans dynamically as circumstances change. Effective planning requires understanding task dependencies, realistic duration estimation and resource availability assessment. Planning converts strategic objectives into operational roadmaps (Kerzner, 2017).

Time Management

Time management involves accurate task duration estimation, realistic schedule development, progress measurement and schedule maintenance. Critical time management skills include identifying time-critical activities, managing parallel workstreams and recovering schedule slippage. The project manager must keep projects on track whilst meeting all agreed deadlines despite inevitable disruptions (Lock, 2017).

Decision-Making

Decision-making requires critical thinking and systematic problem-solving. Effective decisions balance competing factors including cost, quality, time, risk and stakeholder interests. Decision-making processes should be transparent, logical and evidence-based. Poor decisions cascade through projects, amplifying negative consequences (Kloppenborg, 2014).

Communication

Communication represents the most frequently cited project management skill. Effective communication adapts to audience needs, selecting appropriate channels (written reports, meetings, presentations, informal conversations), ensuring appropriate timing, maintaining high quality and achieving fitness for purpose. Internal communication coordinates team activities whilst external communication manages stakeholder expectations. Approximately 90% of project manager time involves communication activities (Project Management Institute, 2017).

Negotiation

Negotiation secures resources, resolves conflicts and achieves mutually acceptable outcomes. Project managers negotiate with sponsors (for funding and authority), stakeholders (for cooperation and support), resource holders (for personnel and equipment), team leaders (for commitment and delivery) and team members (for effort and quality). Effective negotiation seeks win-win outcomes that satisfy all parties’ core interests (Fisher and Ury, 2011).

Delegation

Delegation assigns tasks and authority to team leaders and members whilst retaining ultimate accountability. Effective delegation matches tasks to capabilities, provides clear instructions, grants sufficient authority, monitors progress without micromanaging and provides support when needed. Delegation develops team capabilities whilst freeing project manager time for strategic activities (Turner, 2014).

Leadership

Leadership inspires, motivates and directs team efforts towards project objectives. Hersey and Blanchard’s (1969) situational leadership model identifies four styles appropriate for different contexts. Directive leadership (telling) suits inexperienced team members requiring clear instruction. Supportive leadership (selling) combines direction with explanation for developing team members. Collaborative leadership (participating) involves experienced team members in decision-making. Responsive leadership (delegating) empowers highly capable team members with autonomy. Effective leaders adapt style to situational requirements.

Team Building

Team building transforms individuals into cohesive, high-performing units. Establishing rapport creates positive relationships and mutual respect. Active listening demonstrates valuing team member contributions. Motivation aligns individual interests with project objectives. Tuckman’s (1965) model identifies team development stages (forming, storming, norming, performing) requiring different management approaches. Investment in team building significantly improves project performance (Thamhain, 2013).

Conflict Management

Conflict inevitably arises from competing priorities, resource constraints and interpersonal tensions. Effective conflict management employs three approaches. Conflict avoidance restructures situations to prevent conflicts emerging. Conflict mitigation reduces conflict intensity through compromise. Managing competing priorities for resources requires transparent decision-making based on organisational objectives. Managing tensions within teams demands understanding underlying causes and addressing root issues rather than symptoms (Thomas and Kilmann, 1974).

Information Management

Information management collects, analyses and disseminates project data for decision-making. Cost control requires tracking expenditure against budget. Risk mitigation monitors risk indicators and implements responses. Performance assessment compares actual against planned outcomes. Effective information management provides timely, accurate data supporting informed decisions (Kerzner, 2017).

## 4. General Guidance on Examination Technique and Strategy (10 minutes)

#### Command Words

Understanding command words is essential for appropriate responses. “Describe” requires detailed account without explanation. “Explain” demands reasons and causes. “Analyse” involves examining components and relationships. “Evaluate” requires weighing evidence and making judgements. “Recommend” needs proposed solutions with justification (OCR, 2017).

#### Structured Responses

High-quality responses demonstrate structure through introduction, developed explanation and conclusion. Using terminology from the unit specification demonstrates technical knowledge. Supporting assertions with examples, whether from case studies or logical scenarios, strengthens responses. Addressing multiple perspectives shows analytical depth.

#### Common Pitfalls

Frequent errors include providing insufficient detail for available marks, failing to relate answers to the given scenario, misinterpreting command words, poor time management leading to incomplete answers and neglecting to demonstrate evaluation in high-mark questions. Awareness of these pitfalls enables proactive avoidance (OCR, 2017).

## 5. Conclusion and Key Takeaways (5 minutes)

### 5.1 Integration of LO1 and LO2

Project management effectiveness requires both systematic process adherence (LO1) and skilled personnel (LO2). The four project stages provide the framework within which project roles operate and management skills are deployed. Successful engineering projects demonstrate excellence across both dimensions.

### 5.2 Preparation for Assessment

The assessment in today’s workshop provides diagnostic insight into current understanding and identifies areas requiring additional revision. Learners should approach the workshop as examination practice under realistic conditions.

## References

Atkinson, R. (1999) Project management: cost, time and quality, two best guesses and a phenomenon, it’s time to accept other success criteria. International Journal of Project Management, 17(6), pp. 337-342.

Belbin, R.M. (2010) Management teams: Why they succeed or fail. 3rd edn. London: Butterworth-Heinemann.

Brigham, E.F. and Ehrhardt, M.C. (2016) Financial management: Theory and practice. 15th edn. Boston: Cengage Learning.

Burke, R. (2013) Project management: Planning and control techniques. 5th edn. Chichester: John Wiley & Sons.

Chapman, C. and Ward, S. (2003) Project risk management: Processes, techniques and insights. 2nd edn. Chichester: John Wiley & Sons.

Crawford, L. (2005) Senior management perceptions of project management competence. International Journal of Project Management, 23(1), pp. 7-16.

Doran, G.T. (1981) There’s a S.M.A.R.T. way to write management’s goals and objectives. Management Review, 70(11), pp. 35-36.

Fisher, R. and Ury, W. (2011) Getting to yes: Negotiating agreement without giving in. 3rd edn. New York: Penguin Books.

Fleming, Q.W. and Koppelman, J.M. (2016) Earned value project management. 4th edn. Newtown Square, PA: Project Management Institute.

Harrison, F. and Lock, D. (2017) Advanced project management: A structured approach. 5th edn. Abingdon: Routledge.

Hersey, P. and Blanchard, K.H. (1969) Life cycle theory of leadership. Training and Development Journal, 23(5), pp. 26-34.

Hillson, D. and Murray-Webster, R. (2017) Understanding and managing risk attitude. 2nd edn. Abingdon: Routledge.

Juran, J.M. and De Feo, J.A. (2010) Juran’s quality handbook: The complete guide to performance excellence. 6th edn. New York: McGraw-Hill.

Kerzner, H. (2017) Project management: A systems approach to planning, scheduling and controlling. 12th edn. Hoboken, NJ: John Wiley & Sons.

Kloppenborg, T.J. (2014) Contemporary project management. 3rd edn. Stamford, CT: Cengage Learning.

Lock, D. (2017) Project management. 10th edn. Abingdon: Routledge.

Mendelow, A.L. (1991) Stakeholder mapping. Proceedings of the 2nd International Conference on Information Systems, Cambridge, MA, pp. 1-16.

Meredith, J.R. and Mantel, S.J. (2012) Project management: A managerial approach. 8th edn. Hoboken, NJ: John Wiley & Sons.

Müller, R. and Turner, J.R. (2007) Matching the project manager’s leadership style to project type. International Journal of Project Management, 25(1), pp. 21-32.

Nicholas, J.M. and Steyn, H. (2017) Project management for engineering, business and technology. 5th edn. Abingdon: Routledge.

OCR (2017) Cambridge TECHNICALS Level 3 Engineering: Unit 24 - Project management for engineers. Cambridge: OCR.

Project Management Institute (2017) A guide to the project management body of knowledge (PMBOK guide). 6th edn. Newtown Square, PA: Project Management Institute.

Schindler, M. and Eppler, M.J. (2003) Harvesting project knowledge: A review of project learning methods and success factors. International Journal of Project Management, 21(3), pp. 219-228.

Thamhain, H.J. (2013) Managing risks in complex projects. Project Management Journal, 44(2), pp. 20-35.

Thomas, K.W. and Kilmann, R.H. (1974) Thomas-Kilmann conflict mode instrument. Mountain View, CA: Xicom.

Tuckman, B.W. (1965) Developmental sequence in small groups. Psychological Bulletin, 63(6), pp. 384-399.

Turner, J.R. (2014) The handbook of project-based management. 4th edn. New York: McGraw-Hill.

End of Lecture Document